Project Proposal

Project: Automated UI Testing for an E-Commerce Website

Objective: To write a clean, maintainable, and automated suite of UI tests for the key user journeys of a public e-commerce website.

Description: Using Selenium WebDriver, the team will develop automated test scripts to verify the functionality of a live e-commerce website. The project focuses on identifying user flows, writing scripts, adding verifications/assertions, and structuring the code for reusability.

Tools & Design: Selenium WebDriver, Python, ChromeDriver, Pytest/Unittest, explicit waits, test data management, and Page Object Model (POM).

Technologies to Use: Selenium WebDriver, Test Case Development, and Python.

Team Members & Responsibilities:

• Omnia Ahmed Mohamed — Team Leader (G1): Overall coordination, task assignment, progress tracking, final review, and final reporting.

• Mohamed Ali Abdelrahman — QA Automation Engineer: Environment setup, browser/driver configuration, login automation, and POM implementation.

• Abdallah Hosain Abdel Wahab Abdel Hamed — QA Automation Engineer: Search/add-to-cart automation, checkout flow automation, waits, and suite execution.

• Eman Abd Elhady Hassan — QA/Test Analyst: Manual test cases, assertions, test data handling, test evidence, summary reporting, and documentation.

Week 1: Environment Setup and First Test Script

• Omnia: Confirm project scope, select the target website, assign responsibilities, and set the weekly plan.

• Mohamed: Install Python, Selenium WebDriver, and ChromeDriver; verify the browser version and driver compatibility.

• Abdallah: Create the initial project folder structure and configuration files for the test framework.

• Eman: Prepare the test environment checklist and draft the first homepage title-verification script.

• All: Run a simple test that opens the selected website and verifies the page title.

Deliverables:

• A working local environment for running Selenium tests.

• Selected target website: Sauce Labs Swag Labs demo site (https://www.saucedemo.com/).

• A successful first test script that launches the browser and verifies the homepage title.

• A simple, documented project structure for organizing test code.

Week 2: Automating Core User Journeys

• Eman: Write manual test cases for successful login and for searching for a product and adding it to the cart.

• Mohamed: Automate the successful login journey using valid demo credentials.

• Abdallah: Automate product search and add-to-cart navigation, verifying the cart action is completed.

• Mohamed & Abdallah: Implement explicit waits to make scripts stable and avoid timing-related failures.

• Omnia: Review the automated scripts and confirm they align with the manual test cases.

Deliverables:

• Manual test cases for login and add-to-cart user journeys.

• Automated test script for the user login process.

• Automated test script for searching for and adding an item to the cart.

• Reliable test scripts using explicit waits with reduced timing-related failures.

Week 3: Testing the Checkout Flow and Using Assertions

• Omnia: Define checkout acceptance criteria and review required assertions.

• Mohamed: Automate navigation to the shopping cart and verify the correct item is present.

• Abdallah: Automate the checkout page flow and fill in dummy user information.

• Eman: Add detailed assertions, such as verifying cart item count, item name, and checkout field values.

• All: Manage test data inside the scripts, including usernames, passwords, and dummy checkout details.

Deliverables:

• A complete automated test script for the checkout flow.

• All test scripts updated with clear pass/fail assertions.

• Test data organized and managed within the scripts.

• Evidence that cart contents and checkout fields are verified correctly.

Week 4: Code Refactoring and Final Reporting

• Omnia: Lead the refactoring plan, final test suite execution, and result analysis.

• Mohamed: Refactor login, product, and cart scripts into Page Object Model classes.

• Abdallah: Refactor checkout pages, shared waits, and browser setup into reusable framework files.

• Eman: Group all tests into one suite, execute the full run, and record pass/fail results.

• All: Review maintainability, documentation, and final framework structure.

Deliverables:

• Fully refactored test code organized using the Page Object Model.

• A single test suite that can be executed with one command.

• Final execution results for the complete test suite.

• A final summary report detailing test coverage, outcomes, and known issues.